# SamadhanPath
Software Development Life Cycle (SDLC)

Detailed, Easy-to-Understand Development Lifecycle for SIH26129

What this document explains This document explains how SamadhanPath should move from an idea to a working, scalable and maintainable government service orchestration platform. The stages follow the SDLC checklist structure from the reference document, but every point is customized for SamadhanPath.

# SDLC at a Glance

1. Requirement Analysis: Understand the problem, users, scope, requirements and priorities.

2. System Design: Plan how the application, database, APIs, dashboards, security and integrations will work.

3. Implementation (Coding): Build the frontend, backend, AI/workflow modules and reusable integrations.

4. Testing: Check that each feature works correctly, securely and reliably in normal and edge cases.

5. Deployment: Move the tested system to a production-like environment and monitor it safely.

6. Maintenance: Keep the platform reliable, secure, updated and ready for future government integrations.

Simple way to remember it First decide WHAT to build → then decide HOW to build it → then BUILD it → TEST it → RELEASE it → IMPROVE it continuously.

# 1. Requirement Analysis

Goal: Clearly understand what SamadhanPath must solve before any major coding begins.

## 1.1 Identify Stakeholders and End Users

Citizen – reports a civic/service issue without needing to know which department owns it.

Local Authority / Department Officer – receives, verifies, assigns and resolves complaints.

Head Department / Senior Authority – monitors workload, SLA, escalations and performance.

Field Officer / Engineer – performs inspection and updates ground-level work progress.

Contractor – receives valid repair/maintenance assignments linked to contracts or DLP responsibility.

System Administrator – manages users, roles, departments, geography, SLAs and platform configuration.

Government IT / Integration Team – connects SamadhanPath with existing departmental portals, registries or APIs.

Policy / Governance Decision Makers – use analytics, hotspot intelligence and recurring-issue data for preventive action.

## 1.2 Understand the Core Problem

Government services are fragmented across different portals and departments.

Citizens may not know whether an issue belongs to Road, Electricity, Water, Drainage, Sanitation or another authority.

Complaints may be manually forwarded, delayed, duplicated or lost between departments.

A citizen may have to use multiple portals just to report and track different public-service issues.

Administrators often lack one common view of workload, SLA violations, recurring issues and geographic hotspots.

Existing systems may already contain useful data, so SamadhanPath should integrate with them rather than force every department to replace its current system.

## 1.3 Define Functional Requirements

Functional requirements describe what the system must actually do.

Citizen registration/login with secure authentication.

Complaint/service request submission using text, image and location; voice can be added as an advanced input mode.

Automatic or assisted issue classification into the correct service/department.

Duplicate complaint detection and Master Issue creation for repeated reports of the same problem.

Department and local-authority routing based on category and location.

Department-specific authority dashboards such as Electricity, Road, Water, Sanitation and Drainage.

Officer assignment and status progression: Submitted → Acknowledged → In Progress → Resolved → Closed.

Priority/severity scoring and emergency civic issue identification.

SLA assignment, countdown, delay alerts and automatic escalation.

Asset, contract and DLP linkage when the issue relates to maintained infrastructure.

Contractor assignment and repair evidence submission where applicable.

Government inspection and verification before final closure.

Citizen confirmation: Resolved / Not Resolved, with reopening when required.

Notifications for complaint receipt, assignment, progress, resolution and verification.

Complaint history and transparent tracking for citizens.

Hotspot maps, recurring-problem analysis and geographic trend analytics.

Department, zone, SLA, contractor and citizen-satisfaction analytics.

API/connectors for integration with external government systems.

Role-based access and complete audit trail.

## 1.4 Define Non-Functional Requirements

Security – authenticated access, role-based permissions, encrypted transport and protected evidence.

Scalability – architecture should grow from a hackathon prototype to many departments, cities or states.

Performance – dashboards and complaint actions should respond quickly even when complaint volume increases.

Availability – essential reporting and tracking should remain usable with minimal downtime.

Reliability – status updates, complaint routing and notifications should not be silently lost.

Usability – citizens should be able to report an issue in a few simple steps.

Accessibility – interface should be understandable across age groups and digital-literacy levels.

Interoperability – external systems should connect using standard APIs/connectors instead of hard-coded one-off logic.

Maintainability – department-specific modules should reuse common components rather than duplicate code.

Auditability – all important government/contractor actions must be traceable.

Privacy – only necessary data should be visible to each role; public analytics should avoid exposing sensitive citizen information.

## 1.5 Define Current Scope vs Future Scope

Current prototype scope: multipage frontend, role-based login/redirection, citizen and authority dashboards, complaint workflow mock/working flow, department pages, status tracking, basic AI-assisted classification/routing, analytics and demo integrations.

Near-term scope: backend persistence, real authentication, SLA automation, notifications, contractor workflows, stronger AI validation and duplicate detection.

Future scope: multilingual voice intake, production government API integration, federated identity/SSO, event-driven connectors, advanced GIS, predictive governance, IoT feeds and national-scale deployment.

## 1.6 Prioritize Requirements

Use a simple Must / Should / Could approach:

MUST: citizen complaint submission, department identification, authority routing, tracking, authority dashboard, status update, role-based access.

SHOULD: duplicate detection, SLA monitoring, citizen verification, hotspot analytics, notifications.

COULD: contractor/DLP intelligence, voice input, rewards, predictive analytics, IoT and advanced government integrations.

## 1.7 Validate Requirements

Walk through a complete citizen-to-resolution scenario and check whether any actor or action is missing.

Review department workflows separately because Electricity, Road and Water may require different fields and actions.

Confirm that the system does not automatically declare contractor guilt; it should flag potential contractual responsibility for inspection.

Confirm that a citizen does not need to understand government organizational structure before reporting an issue.

Confirm that external government platforms can remain independent and SamadhanPath can act as an orchestration/integration layer.

Output of Stage 1 A finalized requirement document containing users, use cases, functional requirements, non-functional requirements, current scope, future scope, priorities, acceptance criteria and major edge cases.

# 2. System Design

Goal: Convert the approved requirements into a clear technical and user-experience blueprint before coding the full system.

## 2.1 Design the High-Level Architecture

Presentation Layer – public website, citizen portal, authority portals, contractor portal and admin console.

Application Layer – complaint workflows, routing rules, SLA engine, verification flow and analytics services.

AI Intelligence Layer – classification, duplicate detection, severity scoring, suspicious-report checks and recurring-issue analysis.

Integration Layer – reusable API adapters/connectors for departmental systems.

Data Layer – citizens, complaints, departments, authorities, officers, assets, contracts, SLAs, evidence, audit logs and analytics data.

Notification Layer – in-app, email, SMS/other channels depending on production integrations.

Security Layer – authentication, authorization, audit logging, validation and secure API handling.

## 2.2 Design User Journeys

Citizen journey: Login → Report Issue → AI understands → Request routed → Track progress → Government verifies → Citizen confirms → Closed/Reopened.

Local authority journey: Login → View assigned queue → Inspect → Assign officer/contractor → Update progress → Verify completion → Request citizen confirmation.

Head department journey: Login → Monitor department/zone → Review SLA violations → View escalations → Analyze performance/hotspots → Trigger preventive review.

Contractor journey: Login → View assigned work → Acknowledge → Repair → Upload proof → Await government inspection → Rework if rejected.

Admin journey: Manage roles/departments/geography/SLA/integrations → Monitor audit and system health.

## 2.3 Design the Frontend Page Structure

Main website: Home, About, Departments, How It Works, Contact, Login/Signup.

Citizen portal: Dashboard, New Complaint, My Complaints, Complaint Details, Notifications, Verification, Feedback, Profile.

Authority portal: Dashboard, Complaint Queue, Complaint Detail, Assignment, Inspection, SLA/Escalations, Map, Analytics.

Department-specific dashboards: Electricity, Road, Water, Sanitation, Drainage and future departments.

Head department: Executive dashboard, hotspot view, SLA, escalation, recurring problems, contractor performance.

Contractor: Assigned Works, Work Details, Evidence Upload, Contract/DLP, Performance.

Admin: Users, Roles, Departments, Geography, SLA Rules, Integrations, Audit, System Settings.

## 2.4 Design Reusable UI Components

Common navbar/sidebar and role-aware navigation.

Reusable status badge component.

Complaint cards and complaint table.

Dashboard metric cards.

Timeline component for complaint progress.

Map/location component.

Evidence upload/view component.

Filter/search controls.

SLA countdown / warning component.

Modal/dialog components for assignment, verification and escalation.

Shared authority dashboard layout so department portals remain visually consistent.

## 2.5 Database / Data Model Design

User: user ID, role, contact, authentication details and profile.

Department: department ID, name, service categories and responsible geography.

Authority/Office: hierarchy, jurisdiction and department mapping.

Complaint: ticket ID, citizen, category, description, location, evidence, status, priority and timestamps.

Master Issue: common issue ID linked to multiple duplicate/supporting complaints.

Assignment: authority, officer/contractor, assignment time and current ownership.

SLA: category, priority, response target, resolution target and escalation rule.

Asset: asset ID, type, location and lifecycle information.

Contract/DLP: contract ID, contractor, asset/work, completion date, maintenance period and status.

Verification: government inspection result, evidence and citizen confirmation.

Notification: recipient, channel, event and delivery status.

Audit Log: who performed what action, when, on which record.

Integration Record: external system ID, sync state, errors and timestamps.

## 2.6 API and Integration Design

Define internal APIs for complaints, users, departments, assignments, status, analytics and notifications.

Use a connector/adaptor pattern for external department platforms so one external API change does not break the whole application.

Define a common SamadhanPath request format even when external systems use different schemas.

Maintain external reference IDs so a SamadhanPath ticket can be mapped to a departmental ticket.

Plan retry, timeout and failure handling for unavailable external APIs.

Log all integration exchanges needed for traceability and debugging.

Avoid making the citizen wait for a slow external service; queue asynchronous synchronization where appropriate.

## 2.7 Security Design

Use secure authentication and role-based authorization.

Citizens can access only their own complaint/private data.

Local authorities access only permitted departments/jurisdictions.

Contractors access only linked work orders and required evidence.

Head departments receive broader monitoring rights but not unrestricted system administration.

Administrators manage configuration, while sensitive actions remain audited.

Validate all inputs and uploaded files.

Protect APIs using authenticated requests, rate limits and server-side permission checks.

Use HTTPS and secure handling of secrets/tokens in production.

## 2.8 Scalability and Reliability Design

Keep frontend, backend, AI and integration concerns modular.

Use queue-based processing for heavy or asynchronous tasks such as notifications, image analysis and external synchronization.

Index frequently queried database fields such as status, department, geography, complaint date and master issue.

Cache safe read-heavy analytics where appropriate.

Design department configuration so adding a new department does not require rebuilding the entire system.

Use health monitoring and error logs for production services.

Design backup and recovery strategy for complaint/evidence data.

Output of Stage 2 Approved UI wireframes, page map, architecture diagram, database schema/ER model, API contracts, role/permission matrix, integration approach, security plan and deployment architecture.

# 3. Implementation (Coding)

Goal: Build SamadhanPath in modules so each part can be developed, tested and improved independently.

## 3.1 Set Up the Development Environment

Create the project repository and agreed folder structure.

Configure frontend framework and required UI libraries.

Configure backend/runtime and environment variables.

Create development database / Firebase or chosen storage layer.

Configure Git branches and commit conventions.

Create sample/dummy data for departments, complaints, authorities and users.

Set up separate environment configuration for development and production.

## 3.2 Build the Frontend Foundation

Create global styles, typography, responsive layout and common components.

Build main website pages and navigation.

Build Login/Signup and department/role selection flow.

Implement role-based redirect after authentication.

Create loading, error and empty states so users always understand what is happening.

Ensure page routes are consistent and direct URLs work correctly.

## 3.3 Build Citizen Features

Citizen dashboard and profile.

New complaint form with description, category suggestion, evidence and location.

Generate/display unique complaint ID.

My Complaints list with search/filter.

Complaint detail and status timeline.

Notifications section.

Resolution confirmation and feedback.

Reopening flow for unresolved/incorrectly resolved issues.

## 3.4 Build Authority Features

Create shared authority dashboard framework.

Build Electricity Department dashboard and domain-specific actions.

Build Road Department dashboard using the same framework.

Extend the model later to Water, Sanitation, Drainage and other departments.

Complaint queue with status, priority, location, SLA and filters.

Complaint detail page with evidence and AI/routing indicators.

Officer assignment, inspection and work-status updates.

Escalation and SLA warning controls.

Government verification and citizen-confirmation request.

Analytics and hotspot modules.

## 3.5 Build AI / Automation Modules

Complaint classification: determine likely department/category from text and available evidence.

Duplicate detection: compare issue type, location, time and evidence signals.

Master Issue creation: combine duplicate reports while preserving each citizen report.

Severity/priority detection: identify urgent or safety-related issues.

Suspicious/fake-report indicators: flag unusual patterns for human review rather than automatically rejecting legitimate citizens.

Routing automation: choose responsible department/local authority using category + location + configured rules.

SLA automation: calculate deadlines and trigger warnings/escalations.

Recurring-problem detection: identify repeated failures at the same asset/location/zone.

## 3.6 Build Contractor and Accountability Features

Link eligible complaints to assets/contracts/DLP records.

Show “Potential Contractual Liability – Inspection Required” rather than automatic guilt.

Assign contractor work after responsible authority confirms applicability.

Allow progress and repair evidence upload.

Store government inspection outcome and rework requests.

Track contractor response time, completion time and repeated defects.

## 3.7 Build Backend APIs and Database Logic

Authentication/user APIs.

Complaint create/read/update APIs.

Department/authority lookup APIs.

Assignment and workflow APIs.

Evidence metadata/storage APIs.

SLA and escalation services.

Notification service.

Analytics endpoints.

Audit logging middleware/service.

External integration adaptor endpoints.

## 3.8 Coding Quality Rules

Use modular components/functions instead of repeating code.

Use clear names for files, variables, routes and API responses.

Do not hard-code department rules throughout the UI; centralize configuration where possible.

Keep secrets/API keys out of source code.

Handle loading, error and empty states for every asynchronous operation.

Write unit tests for important logic such as routing, SLA calculation and permission checks.

Use Git commits frequently so changes can be traced or reverted.

Output of Stage 3 A working SamadhanPath build with connected frontend/backend modules, role-based portals, complaint workflow, core AI/automation logic, reusable components, version-controlled source code and basic unit tests.

# 4. Testing

Goal: Prove that SamadhanPath works correctly not only in the happy path, but also when users, integrations or data behave unexpectedly.

## 4.1 Unit Testing

Test individual functions/components separately.

Check complaint ID generation.

Check department classification/routing logic.

Check SLA deadline calculation.

Check role/permission functions.

Check duplicate/master-issue logic using controlled sample cases.

Check status-transition rules.

## 4.2 Integration Testing

Citizen form → backend → database.

Complaint → routing service → authority queue.

Authority update → database → citizen timeline.

Resolved work → government verification → citizen confirmation.

Complaint → contract/DLP lookup → contractor assignment.

Status update → notification trigger.

SamadhanPath → external departmental API → sync response.

AI output → workflow rule → human-visible recommendation.

## 4.3 System / End-to-End Testing

Run complete scenarios exactly as a real user would:

Citizen reports a pothole → Road authority receives it → officer assigned → repaired → inspected → citizen confirms → closed.

Citizen reports exposed electrical wire → system marks emergency → Electricity authority gets priority workflow.

Five citizens report the same pothole → duplicate detector links them to one Master Issue.

Road defect is inside active DLP → system flags possible contract responsibility → engineer inspects → contractor receives valid work.

Citizen rejects resolution → complaint reopens and escalation/rework flow begins.

External department API is unavailable → complaint remains safely recorded and sync is retried/logged.

## 4.4 Functional Testing

Verify every button, form, filter, route, status update and notification against requirements.

Verify login redirects users to the correct portal.

Verify department users do not see unauthorized department data.

Verify citizens cannot modify protected authority fields.

Verify contractor actions are limited to assigned work.

Verify complaint closure follows required verification steps.

## 4.5 Non-Functional Testing

Performance testing – measure API and dashboard response under increasing load.

Security testing – authentication, authorization, input validation, file uploads and API misuse.

Usability testing – can a first-time citizen report an issue without help?

Responsive testing – desktop, tablet and mobile layouts.

Browser compatibility testing.

Reliability testing – retry behavior, network interruptions and failed external services.

Accessibility testing – readable text, keyboard navigation, labels and understandable feedback.

## 4.6 Edge Case Testing

GPS disabled → allow manual location.

No photo → allow report but mark lower evidence/context if policy requires.

Very large image → compress/reject according to configured limits.

Wrong classification → authorized officer can reassign; AI learns/records correction data.

Officer unavailable → reassignment or escalation.

SLA exceeded → warning/escalation.

Two officers update the same complaint → conflict handling and audit log.

Duplicate complaint after master issue already exists → link new supporter correctly.

Expired/invalid authentication token → deny protected request and require re-authentication.

External API timeout → queue/retry without losing the citizen complaint.

Citizen reports spam repeatedly → rate limiting / suspicious-activity checks.

Contract record missing → complaint remains actionable by authority instead of getting blocked.

## 4.7 User Acceptance Testing (UAT)

Give citizen prototype to sample users and observe whether reporting/tracking is understandable.

Give authority dashboard to sample administrative users and validate queue/assignment/verification flow.

Validate department-specific fields with domain users where possible.

Record UAT feedback, classify by criticality and fix blocking issues before release.

Get explicit approval that MVP requirements are satisfied before deployment.

Output of Stage 4 Test cases, test results, bug list, fixed/retested build, UAT feedback and approval that the selected SamadhanPath release meets its acceptance criteria.

# 5. Deployment

Goal: Release the tested SamadhanPath build safely into a production or production-like environment.

## 5.1 Prepare the Production Environment

Create production frontend hosting.

Create production backend/service environment.

Create production database and storage.

Configure secure environment variables and API credentials.

Configure domain, HTTPS and allowed origins.

Set up logging, monitoring and error tracking.

Configure backups and retention policies.

Create production user roles/accounts carefully.

## 5.2 Perform a Deployment Dry Run

Deploy to staging first.

Run database migration/setup scripts.

Test frontend-backend connectivity.

Test login and role redirects.

Test external API sandbox/demo integrations.

Run one complete citizen complaint flow.

Verify analytics and audit logs.

Verify no development-only secrets or debug data are exposed.

## 5.3 Production Release

Deploy stable tagged/released source code.

Run migration/configuration steps in controlled order.

Perform immediate smoke tests after release.

Confirm core portals load correctly.

Confirm complaint creation and status update work.

Confirm logs/monitoring are receiving events.

## 5.4 Monitoring After Deployment

Monitor server/API errors.

Monitor database failures and slow queries.

Monitor failed login/authentication patterns.

Monitor external integration failures.

Monitor notification failures.

Monitor complaint processing latency and queue buildup.

Track frontend crashes and broken routes.

Track critical user feedback immediately after release.

## 5.5 Rollback and Recovery Plan

Keep the previous stable application version deployable.

Back up data before risky migrations.

If new release creates severe errors, rollback application code quickly.

Never roll back user complaint data carelessly; database rollback requires a planned migration/recovery strategy.

Document the cause of failed deployment before re-releasing.

Output of Stage 5 A production/staging SamadhanPath release with secure configuration, monitoring, backups, smoke-test results and a tested rollback strategy.

# 6. Maintenance

Goal: Keep SamadhanPath useful after release and continuously improve it as users, departments, regulations and integrations change.

## 6.1 User Support and Documentation

Citizen help/FAQ for reporting and tracking.

Authority guide for assignment, inspection, verification and escalation.

Contractor guide for work updates and evidence.

Admin guide for roles, departments, SLAs and configuration.

Developer/API integration documentation.

Troubleshooting guide for common operational issues.

## 6.2 Track Issues and Feedback

Record bugs separately from feature requests.

Track repeated citizen confusion to improve UX.

Track authority workflow bottlenecks.

Track AI misclassification/duplicate errors and use corrections to improve rules/models.

Track integration failures by external system.

Prioritize issues by severity and user impact.

## 6.3 Release Patches and Updates

Security patches should receive highest priority.

Fix critical complaint/routing/status bugs quickly.

Release normal bug fixes in controlled versions.

Add new departments through reusable configuration and modules.

Update integration connectors when external government APIs change.

Retest affected workflows after each update.

## 6.4 Maintain Scalability

Review database size, indexes and query performance.

Scale API/services when traffic increases.

Scale file/evidence storage.

Archive/retain data according to policy instead of allowing uncontrolled growth.

Monitor notification queues and integration queues.

Use regional/deployment configuration so the platform can be adapted for different locations without code duplication.

## 6.5 Maintain Security and Governance

Regularly review active user/officer/contractor accounts.

Remove or disable outdated access.

Review audit logs for suspicious actions.

Rotate sensitive credentials when required.

Update dependencies and security patches.

Review privacy and data-retention rules as deployments expand.

Keep human oversight for AI recommendations that affect responsibility, priority or contractual liability.

## 6.6 Future Enhancements

More departments and public services.

Multilingual text/voice complaint intake.

Advanced image/video understanding.

Federated government identity / SSO integration.

Reusable connectors for national/state/local digital platforms.

Advanced GIS and zone intelligence.

Predictive maintenance and recurring-problem forecasting.

IoT sensor-triggered civic alerts.

WhatsApp/IVR assisted access for low-digital-literacy users.

Cross-department event orchestration and unified service tracking.

Open-data/public transparency dashboards where policy allows.

National-scale multi-tenant architecture with configurable state/city/authority deployments.

Output of Stage 6 A maintained, monitored and continuously improving SamadhanPath platform with updated documentation, patches, security controls, performance improvements and a controlled future roadmap.

# SamadhanPath SDLC Stage-to-Deliverable Summary

| Stage | Main Question | Key SamadhanPath Work | Exit / Deliverable |
| --- | --- | --- | --- |
| Requirement Analysis | What exactly must we solve? | Users, scope, complaints, routing, SLA, integrations, roles, current/future scope | Approved requirements + acceptance criteria |
| System Design | How will it work? | Architecture, UI, data model, APIs, security, connectors | Approved design + schemas + page flows |
| Implementation | Can we build it modularly? | Citizen/authority portals, backend, AI, workflow, contractor modules | Working version-controlled build |
| Testing | Does it work correctly and safely? | Unit, integration, E2E, security, edge cases, UAT | Validated release candidate |
| Deployment | Can we release it safely? | Hosting, configuration, migration, monitoring, rollback | Stable deployed release |
| Maintenance | Can it stay reliable and evolve? | Support, patches, feedback, scale, new integrations/features | Continuous improvement cycle |

# How This SDLC Maps to Our Current SamadhanPath Work

Requirement Analysis: largely established through our feature separation, feasibility study, problem analysis and acceptance criteria documents.

System Design: currently active — we are defining role-specific websites, department dashboards, routing and reusable frontend structure.

Implementation: already started — login/signup flow, role/department redirection, Electricity authority page and Road authority page are part of this stage.

Testing: should happen continuously after each connected frontend/backend workflow, not only at the very end.

Deployment: comes after the selected SIH prototype workflow is stable and demo-ready.

Maintenance/Future: includes production government integrations, broader departments, advanced AI, national scalability and operational monitoring.

Final SDLC Principle for SamadhanPath SamadhanPath should not be built as one huge final system in a single attempt. Build one complete, testable flow at a time: Citizen reports → AI/routing → Authority acts → Verification → Citizen confirmation → Analytics. Once that flow is stable, expand departments, integrations and automation around the same core architecture.

SamadhanPath – General-purpose, pan-India Government Service Orchestration & Grievance Resolution Platform